## Slide 1: Agile
Joshua Baum
CS 250

## Slide 2: Agile Methodology
“An adaptive style of project management that starts the implementation of a project with less well-defined plans of how the project be implemented and recognizes that the requirements and plan for the project are expected to evolve as the project progresses” (Cobb, 2015).

## Slide 3: The different roles of Agile
Scrum Master
Product Owner
Developer

## Slide 4: Scrum Master
Facilitating Scrum events
Planning Scrum implementation within organization
Causing change that increases productivity of the Scrum Team
Finding techniques for effective backlog management
Helping Scrum Team understand need for clear and concise backlog items
Coaching Development Team in self-organization and cross-functionality
Removing impediments to the Development Teams progress
(Cobb, 2015).

## Slide 5: Product Owner
Clearly expressing product backlog items
Ordering the items in the backlog to achieve goals and missions
Optimizing the value of the work the Development Team performs
Ensuring that the backlog is visible and transparent
Ensuring the Development team understands the items in the backlog
(Cobb, 2015).

## Slide 6: Developer
Self-organized
Cross-functional
Do not recognize titles or sub-teams within the scrum team
Ensure that accountability belongs to the development team as a whole
(Cobb, 2015).

## Slide 7: Agile Phases
Product Backlog
  A queue of work to be done, organized in the form of user stories
Sprint Planning
  Prior to the Sprint
  As a team, find which stories will be taken into the Sprint
  Define tasks needed to implement selected stories
Sprints
  A fixed length time-box of generally two to four weeks where the development is done
Daily Scrum
  A daily check-in for the team to coordinate, monitor progress, and identify obstacles
Sprint Review
  Team presents finished work to Product Owner for their review and approval
Sprint Retrospective
  Review and discuss lessons learned at the end of a sprint to reflect on what went well and what didn’t
(Cobb, 2015)

## Slide 8: Waterfall
“The waterfall model describes a development method that is linear and sequential. Waterfall development has distinct goals for each phase of development. Imagine a waterfall on the cliff of a steep mountain . Once the water has flowed over the edge of the cliff and has begun its journey down the side of the mountain, it cannot turn back” (Cobb, 2015).
In the development of the SNHU Travel website, we had a change in direction in the middle of development. If we were using the waterfall model, we would have to go back to the very beginning to implement these changes.

## Slide 9: Agile vs. Waterfall
Agile
Adaptive and flexible
Continuous collaboration
Short development cycles, focusing on learning and adapting
Great for changing direction
Waterfall
Plan-driven
Linear and sequential
Predicts project risks at beginning of development
Bad for changing direction

## Slide 10: References
Cobb, C. G. (2023). The Project Manager’s Guide to Mastering Agile: Principles and practices for an adaptive approach. John Wiley & Sons, Inc.