Sprint Review and Retrospective

Throughout the development of the SNHU Travel website, each role played a very important part in completing the project. Within a Scrum-Agile team there are three roles: the Product Owner, the Scrum Master, and the Development team. Each role worked together to help create the best website possible for the end-users.

The first role is the Product Owner. The Product owner is responsible for clearly expressing backlog items, ordering items in the backlog to achieve goals and missions, optimizing the value of the work the Development Team performs, ensuring that the product backlog is visible, and making sure that they understand items in the backlog (Cobb, 2015). In the development of the SNHU Travel website, they did a great job at fulfilling these requirements. In Module Three, they gathered user stories, clearly defined the stories, organized them, and posted them so that they were visible for the rest of the team. Doing this really helped the development team know exactly what they needed to work on, and which stories were more important than others.

Next, there is the Scrum Master. They are responsible for helping the Product Owner and Development team, while also providing organization to the Scrum Team as a whole. The Scrum Master was important for the development of the SNHU Travel website by being a leader for the Scrum Team. They helped organize all Scrum meetings and made sure that all backlog items were clear and concise.

Finally, there is the Development team. The Development Team is responsible for being self-organized, cross-functional, not recognizing titles or sub-teams, and making sure that accountability belongs to the team as a whole (Cobb, 2015). The Development team consists of various members that specialize in different skills and focuses, but they are united in accomplishing the goals and missions together. For the SNHU Travel website, the developers were responsible for creating and implementing the stories into the actual product. Once the developers finished with stories, the testers would then evaluate the test cases laid out by the Product Owner to ensure that the project is behaving in a way that aligns with the user stories and the goals and mission for the project. This process really helped in creating the end-product for the travel website.

With the combined efforts of the different roles of the Scrum Team, we were able to develop and complete the user stories gathered by the Product Owner. In Module Five, we changed the direction of some aspects of the product. The Product Owner gathered new information and then passed that along to the Development team so that they were able to change and implement the new direction for the project.

The scrum team was able to quickly change and adapt to a new direction because of the great communication that and Agile approach adds to a project. By holding daily scrums, having consistent meetings, and ensuring that all information is open and transparent to the whole team, our development on the travel website was able to keep going at a consistent level throughout development, even with interruptions and changes to end goals.

The use of organization tools such as Jira was a great help in our development. Management tools like this really helped in organizing tasks and information needed for the project. This helped the team keep track of every task and any changes made to them and allowed us to easily monitor the progress of development. They also allow us to constantly update any new information and make sure that it is fully visible to the entire team. Having access to organizational and management tools like this is great for making communication between the different teams and roles easy and efficient.

Using a Scrum-Agile approach to the development of the SNHU Travel website was incredibly easy and effective. Ther pros of using this approach were: open and consistent communication, the ability to adapt quickly to changes, and the ability to use past experiences to learn and ensure that future development is more efficient. From the first Scrum meeting we had to the user stories collected by the Product Owner, information was openly communicated to the team. We were also able to easily adapt to the new direction we had after gathering new information from end-users and stakeholders on how we wanted the end-product to be. The only con was that since we were a new team, it was a little difficult to evaluate the size of user stories and how long it would take to complete them. Because we didn’t know how quickly the team could complete tasks, this aspect of an Agile approach was a little tricky.

I believe that the Scrum-Agile approach was the best approach for the SNHU Travel website. It allowed us to be flexible and efficient so that we could create the website as efficiently and cost effectively as possible. The constant meetings and open and transparent communication really helped in making sure that everyone stayed on track and knew what needed to be done. Because of these reasons, I think that the Agile approach was a great choice that really fit the type of project we were working on.

References

Cobb, C. G. (2023). The Project Manager’s Guide to Mastering Agile: Principles and practices for an adaptive approach. John Wiley & Sons, Inc.

Atlassian. (2019). Jira software - features. Atlassian. https://www.atlassian.com/software/jira/features